**SCOPE OF WORK**

**WEBSITE : CAR SALES**

**Pages**:

Phase-1

1. Home Page – Promoted Content
2. Login/register - google
3. Sell your car ( post ad)
4. Search & result
5. Detail page ( Car detail page)
6. User profile Page ( My account)
7. Manage My ads
8. Favorites ad
9. Mobile Friendly responsive
10. Admin Control: Suspend/Prioritize ads
11. Reach Us

Phase-2

1. Compare Cars ( if Needs )
2. Book a test drive! ( Popup Booking Form )
3. Forgot password
4. Notify me if price drops( Popup Notify Form )

**Site Development Timeline**

|  |  |
| --- | --- |
| PAGES | DAY |
| Home Page | 2 |
| Search result | 1 |
| Detail page ( Car detail page) | 1 |
| Categories pages | 1 |
| Sell your car ( post ad) | 2 |
| Compare Cars ( if Needs ) | 1 |
| About us | Half day |
| Contact us | Half day |
| Login | Half day |
| Register | Half day |
| Forgot password | Half day |
| User profile Page ( My account) | 1 |
| Posted ads | 2 |
| Favorites ad | 1 |
| Book a test drive! , Notify me if price drops | Half day |
| Blog ( if Need ) | 1 |
| TESTing and fixing | 2 |
| TOTAL | **18** |

Timeline for Single Language Developments  
If need Arabic add 3 days extra.